## Slide 1: Agile Method Roles, Phases, Comparison
Kelly Illescas
CS-250
December 12, 2021

## Slide 2: Role - Product Owner
The Product Owner is largely responsible for the final product during the agile process. The Product Owner’s responsibilities include:
Managing the Product Backlog
Communication with stakeholders
Developing and refining user stories alongside the Scrum Master
Making final product decisions

## Slide 3: Role - Scrum Master
The Scrum Master is mainly in charge of defining and adhering to the expectations for Scrum. The Scrum Master performs the following duties:
Understanding and attending to the Product Owner
Ensuring clarity in regard to agile and Scrum events
Teaching, mentoring, and aiding Developers and Testers as needed
Making certain high-quality products are created through implementation of Scrum practices

## Slide 4: Role - Development Team
The Development Team is fully in charge of the entire development process in agile. The team consists of developers and testers, although Scrum only recognizes the title of Developer. The Development Team is responsible for:
Creating/organizing Sprints using the Product Backlog
Collaboration among all members of the team
Being versatile in all the roles involved with a development team, but recognizing that each member is a specialist for a sub-role

## Slide 5: Agile Phase - Sprint
The Sprint is a key event in the agile process in which development occurs within a fixed time frame. The Sprint generally sets the pace for the entire project (Schwaber & Sutherland, 2020).
Sprints are fixed in length and cannot be altered
Changes that could affect the goal are not allowed
The Product Backlog must be refined if needed
Planning occurs to determine how each Sprint will be run, including details and time frames

## Slide 6: Agile Phase – Daily Scrum
The Daily Scrum is quite important to carrying out all tasks on a Scrum Team. It provides key communication between all members of a team, including the Product Owner and Scrum Master if needed. The key practices for a Daily Scrum are as follows:
Daily Scrum is 15 minutes long, occurring at the same time every day
The meeting is used to identify progress and/or impediments in regard to the Sprint goals and the Product Backlog. Adjustments are made if necessary.

## Slide 7: Agile Phase – Sprint Review
The Sprint Review is used to review and adjust the Product Backlog. During the Review, the outcome of the Sprint is analyzed; team members then discuss how to proceed depending on the results. If new items are to be added, this occurs during the Review.
It is valuable to note that the Sprint Review occurs second to last during the Sprint and has a time limit. This time limit is “timeboxed to a maximum of four hours for a one-month Sprint” (Schwaber & Sutherland, 2020).

## Slide 8: Agile Phase – Sprint Retrospective
The main goal of a Sprint Retrospective is to analyze ways to make each upcoming Sprint more effective. The team will first identify any issues that arose during the Sprint and will then decide if the issues were solved or still need to be solved. If the latter occurs, the team can add them as new items to the Product Backlog.
Like the Sprint Review, the Sprint Retrospective occurs last during the Sprint, and has a time limit. This time limit is “timeboxed to a maximum of three hours for a one-month Sprint” (Schwaber & Sutherland, 2020).

## Slide 9: SNHU Travel – What If?
For the SNHU Travel Project, had I used a waterfall approach to create the needed items, I believe that I would have run into some problems and would have spent much more time creating, testing, and changing than I did using an agile-based approach.
Because waterfall “attempts to define and document detailed requirements and a plan for the entire project prior to starting the project” (Cobb, 2015), I would have had to begin the project over from scratch when the SNHU Travel Development Team decided to change the focus of the hot deals and lean toward detox vacations.
The waterfall method is linear. Testing is completed at the end of a project, instead of in iterations. Had I waited until the end to test each of my iterations, I am quite sure I would have encountered bugs that I may not have been able to figure out.

## Slide 10: Which Method Should I Choose?
As Charles Cobb (2015) states more than once in his book, there are different factors that must be considered when choosing which approach to use. Sometimes, there is not a clear-cut method that should be used, but more of a blend of the two. For the SNHU Travel Project:
Having a Product Owner, Scrum Master, and Development Team was key to making this project run smoothly by all members knowing their roles and responsibilities
Having the Product Owner conduct a focus group study to assess the needs of the stakeholders aided in each team member understanding what to add to the user stories
Having the Product Owner meet with the client and bring back changes requested to the Scrum Team for implementation was incredibly important to making sure the client felt that its needs, interests, and desires were being met fully
Testing the product of each Sprint as it was being developed ensured success along each step of the way
Therefore, for a project such as this one, I feel that a completely agile approach to this project was the way to go. I think that using the waterfall method, or even a blend of the two methodologies, would not have resulted in as much success.

## Slide 11: References
Cobb, C. G. (2015). The project manager’s guide to mastering agile : principles and practices for an adaptive approach. John Wiley & Sons, Inc.
Schwaber, K., & Sutherland, J. (2020). The 2020 scrum guide. Scrum Guides. https://scrumguides.org/scrum-guide.html#the-sprint